SPRINT BACKLOG (First Prototype)

ProductLog

Group: 3

אנה פפיקיאן 324390939
Anna.papikyan@braude.ac.il

ליאור גינת 211879804
Lior.ginat@braude.ac.il

עדי ורשבסקי 209141068
Adi.varshavsky@braude.ac.il

דור שטרן 322468349
Dor.stern@braude.ac.il

SCRUM master: Adi

Product owner: Lior

Submit date: 10/05/2026

Sprint Goals:

Complete the system architectural design and deliver a functional Client-Server prototype that enables full CRUD operations (Read & Update) on the "Order" database table via a JavaFX GUI.

Assignment 1:

| Status | Assigned To | Task |
| --- | --- | --- |
| completed | Everyone | Creating use case diagram |
| completed | Everyone | Defining requirements |
| completed | Everyone | Creating acceptance tests |

Week 3:

| Estimated Time | Assigned To | Task |
| --- | --- | --- |
| 5h | Lior, Dor | Creating class diagram |
| 3h | Adi, Anna | Activity diagram for booking of visit |
| 3h | Lior, Anna | Activity diagram for watching reports |

Week 4:

| Estimated Time | Assigned To | Task |
| --- | --- | --- |
| 1h | Everyone | Scrum meeting - Show progress with diagrams |
| 5h | Anna, Dor | Sequence diagram for booking of visit |
| 2h | Anna, Lior, Adi | Sequence diagram for watching reports. |
| 2h | Lior | Creating package diagram |
| 1h | Everyone | End of architecture design - Finalizing decisions |

Week 5:

| Estimated Time | Assigned To | Task |
| --- | --- | --- |
| 2h | Everyone | Scrum meeting - Reviewing objectives and Creating sprint backlog |
| 4h | Adi, Lior | Creating Client GUI (update order screen) |
| 2h | Dor | Creating Server GUI |
| 3h | Adi, Anna | Creating client logic |
| 3h | Dor | Creating server logic and database |
| 1h | Adi | Finalizing backend updates |

Week 6:

| Estimated Time | Assigned To | Task |
| --- | --- | --- |
| 1h | Everyone | Scrum meeting - Final review and synchronization. |
| 2h | Everyone | Connecting backend to GUI - Integrating client and server to allow real system flow. |
| 3h | Everyone | Updating diagrams |

Total Estimated Effort:  43H.